ROC Building Instructions

Materials to be ordered:

- Enclosure Case (Protocase)

- Circuit Boards (PCBWay) *Normally supplied by Dave Jabson*

- Additional wires/connectors (Fischer, Kensington)

- Bulk internals and wirings (DigiKey,McMaster)

Useful/necessary Dropbox links:

Updated BOM:

https://www.dropbox.com/home/strateole2_private/docs_system/logs_lozano?preview=updated_bom.xlsx

ROC Enclosure: https://www.dropbox.com/home/strateole2_private/docs_system/roc_hardware_design/Enclosure/roc2_enclosures_rev02.2

ROC 2.3 gerbers:

https://www.dropbox.com/home/strateole2_private/docs_system/roc_hardware_design/interface_board/roc2_interface_rev03/gerber

ROC Manual: https://www.dropbox.com/preview/strateole2_private/docs_system/oper_manual/STR2_zephyr_roc2_manual_2018-02-21.docx

ROC 2.3 interface folder (Altium files, logs, step files, schematics):

https://www.dropbox.com/home/strateole2_private/docs_system/roc_hardware_design/interface_board/roc2_interface_rev03

ROC general diagram:

https://www.dropbox.com/preview/strateole2_private/docs_system/logs_lozano/altium_and_sw/roc2.3_general_diagram.pdf

ROC diagram connection to Zephyr:

https://www.dropbox.com/preview/strateole2_private/docs_system/roc_hardware_design/roc2_zephyr_system/roc2_j4_to_zephyr_rev03.pdf

J4 Cable Connection:

https://www.dropbox.com/preview/strateole2_private/docs_system/roc_hardware_design/connectors/J4/J4_cable_connection.docx

ROC J4 to Zephyr connection (detailed):

https://www.dropbox.com/preview/strateole2_private/docs_system/roc_hardware_design/connectors/J4/roc2_j4_to_zephyr_connection.pdf

General Steps

Note: Depending on what parts are needed, pay attention to lead times for manufacturers. Fischer/Kensington take the longest (2-3 months in our experience). Enclosure has second longest lead time from Protocase.

- Order all necessary materials.

- Use above files to help with purchasing of materials and determining what you need.

- “readme.txt” in enclosure files contains order number. Don’t bother ordering a completely new case, safer to just order based off previous order number.

- Order circuit boards with gerber files.

- Use DigiKey BOM to order all parts needed, take out parts you may already have.

- For DigiKey, most, if not all, of the wires and sleeves (FEP TEFWIRE) can be done in shop. Much cheaper this way.

Construction Steps

- Unscrew top of enclosure using Allen wrench (8 screws total)

- Begin by placing J1-J8 outlets and LED light first. Do not screw on the boards yet.

- Put spacers before connecting the plugs. Make sure all dots are aligned.

- Place antennas in and screw in hex nut.

- Much of the plugs require finesse and some force.

- Screw in hex nuts to secure the plugs.

- Screw in spacers on the boards first.

- Attach antennas to GPS board.

- Screw in the boards to the enclosure.

- Place micro fit receptacles onto the board.

- Begin wiring of the board using crimps from DigiKey BOM.

- Once all wiring is completed, begin tedious task of connecting ribbon cable across the board.

- Zip tie everything in place.

- Test the device.

Additional Notes:

Get enclosure holes drilled for flight:  picture of this in logs_lozano

J5 does not fit snugly.

Problem with J3 power cable. Wires may be loose. Black and red. Power goes off when we move it.  (Fixed)

Pictures: